WORKSHOP MANAGEMENT

& CUSTOMER SERVICE TRACKING SYSTEM

PROJECT PROPOSAL

Prepared by

Zyvionix Solutions LLP

Room No. 60/44, 3rd Floor, JC Chambers, Panampilly Nagar, Ernakulam
+91 6238392582  •  +91 6282714883
www.zyvionixsolutions.com  •  info@zyvionixsolutions.com

CONFIDENTIAL PROPOSAL

1. Executive Summary

A digital workshop platform connecting customers, service teams and workshop operations.

This proposal outlines a complete Workshop Management & Customer Service Tracking System comprising a customer mobile application and an admin panel. The solution is designed to streamline service bookings, workshop operations, inspection, estimates, service tracking, payments, notifications and service history.

The platform will provide customers with visibility from booking through delivery, while the workshop team receives a centralized system to manage bookings, vehicles, job cards, mechanics, parts, invoices and payments.

2. About Zyvionix Solutions LLP

Zyvionix Solutions LLP is a software development company specializing in Web Applications, Mobile Applications, ERP Systems, SaaS Platforms, Cloud Solutions and Digital Transformation.

3. Solution Scope

| MODULE | INCLUDED FEATURES |
| --- | --- |
| Customer Mobile App | Customer registration, bike management, service booking, booking history, service tracking, inspection reports, estimate approval, payments, invoices, notifications and support. |
| Admin Panel | Workshop dashboard, bookings, customers, bikes, job cards, inspection, estimates, staff, service packages, inventory, invoices, payments, tracking, notifications, reports, offers and settings. |
| Backend & APIs | Authentication, booking workflows, customer/vehicle data, service lifecycle, estimates, payment records, notifications and admin operations. |

4. Admin Panel

Centralized workshop operations and management.

| MODULE | INCLUDED FEATURES |
| --- | --- |
| Dashboard | Today's bookings; bikes under service; ready for delivery; pending approvals; revenue. |
| Bookings | New and upcoming bookings; confirmed/cancelled bookings; slot management. |
| Customers | Customer list; customer details; contact information; service history. |
| Bikes / Vehicles | Bike details; registration number; model; KM; vehicle history. |
| Service Jobs / Job Cards | Create job cards; assign service; job status; progress tracking. |
| Service Requests | Customer complaints; requested services; additional service requests. |
| Inspection | Bike inspection; inspection checklist; problems identified; inspection photos. |
| Estimates | Create estimates; parts cost; labour cost; GST; customer approval/rejection. |
| Mechanics / Staff | Add mechanics; staff management; job assignment; workload tracking. |
| Service Packages | General service; oil change; brake service; chain service; predefined services. |
| Parts / Inventory | Parts list; stock management; stock in/out; low-stock alerts; part pricing. |
| Invoices | Generate invoice; invoice history; download/print invoice. |
| Payments | Online payments; cash payments; pending payments; payment history; refunds. |
| Service Tracking | Bike received; inspection; service in progress; quality check; ready for delivery; delivered. |
| Notifications | Push, booking, service update, payment and promotional notifications. |
| Reports & Analytics | Daily/monthly revenue; number of services; most serviced Yamaha models; parts usage; mechanic performance; customer statistics. |
| Offers / Promotions | Service offers; discount coupons; seasonal offers. |
| Settings | Workshop information; working hours; service slots; GST; invoice; notification settings; admin/staff permissions. |

5. Customer Mobile Application

A simple customer journey from booking to bike delivery.

| MODULE | INCLUDED FEATURES |
| --- | --- |
| Splash Screen | Workshop branding and app loading. |
| Login / Registration | Mobile number, OTP verification and profile creation. |
| Home | Book a service, upcoming booking, current service status and quick actions. |
| My Bikes | Add bike, Yamaha model, registration number, KM, bike details and multiple bikes. |
| Book Service | Select bike, service, date, time slot, complaint/problem, photos/videos and booking confirmation. |
| My Bookings | Upcoming and previous bookings, booking details, cancellation/rescheduling. |
| Service Tracking | Bike received, inspection, estimate, approval, service in progress, quality check, ready for delivery and delivered. |
| Inspection Report | Inspection checklist, problems found, photos/videos and recommended repairs. |
| Estimate & Approval | Parts cost, labour cost, GST, total amount and approval/rejection of additional work. |
| Service History | Previous services, service date, work performed, parts replaced, amount paid and invoice. |
| Payments | Pay service bill, Razorpay/UPI and payment history. |
| Invoices | View, download and share invoices. |
| Notifications | Booking confirmation, service updates, estimate approval, payment reminders and bike-ready notification. |
| Profile | Name, mobile, email, address and profile editing. |
| Support / Contact Workshop | Call workshop, WhatsApp, location/map and customer support. |
| Settings | Notification settings, language, privacy, terms & conditions and logout. |

6. End-to-End Service Workflow

The service lifecycle is designed to keep the customer informed at every major stage.

| STEP | STAGE | DESCRIPTION |
| --- | --- | --- |
| 01 | Booking Confirmed | Customer selects bike, service, date and time slot. |
| 02 | Bike Received | Workshop receives the vehicle and creates/updates the job card. |
| 03 | Inspection | Technician checks the bike using the inspection checklist. |
| 04 | Estimate Prepared | Parts, labour and applicable GST are included in the estimate. |
| 05 | Customer Approval | Customer approves or rejects additional recommended work. |
| 06 | Service in Progress | Assigned mechanic performs the approved service and updates progress. |
| 07 | Quality Check | Completed work is reviewed before delivery. |
| 08 | Ready for Delivery | Customer is notified that the bike is ready. |
| 09 | Payment & Invoice | Customer completes payment and receives the invoice. |
| 10 | Delivered | Bike is handed over and the service record is stored in history. |

7. Project Investment

MVP implementation for the scope described in this proposal.

₹1,50,000

Proposed MVP Development Investment

Included in the MVP

Customer mobile application

Admin web panel

Backend APIs and database integration

Customer and bike management

Service booking and slot management

Service/job-card workflow

Inspection and estimate workflow

Customer approval for additional work

Basic invoicing and payment integration

Push notifications

Testing, deployment and Play Store preparation

Commercial Note

The above investment is based on the scope listed in this proposal. Any features, integrations or workflows added after scope confirmation may require a separate estimate and timeline adjustment.

8. Development Timeline

Estimated delivery: 6–8 weeks, subject to timely requirement confirmation, design approvals and client feedback.

| TIMELINE | DELIVERABLE |
| --- | --- |
| Week 1 | UI/UX design + database + project setup |
| Week 2 | Customer app: login, profile, bikes and home |
| Week 3 | Booking + slot management + booking history |
| Week 4 | Service tracking + inspection + job cards |
| Week 5 | Admin panel: dashboard, customers, bikes, bookings and service jobs |
| Week 6 | Estimates + approval + invoices + payments |
| Week 7 | Notifications + mechanic module + testing |
| Week 8 | Bug fixing + deployment + Play Store preparation |

Delivery Approach

UI/UX approval before full feature implementation.

Module-wise development and internal testing.

Client feedback incorporated during milestone reviews.

Final deployment and Play Store preparation after acceptance testing.

9. Technology & Implementation

A scalable architecture suitable for a workshop operations platform.

| MODULE | INCLUDED FEATURES |
| --- | --- |
| Mobile Application | Flutter |
| Admin Panel | React / Next.js |
| Backend | Node.js + Express + TypeScript |
| Database | MongoDB |
| Notifications | Firebase Cloud Messaging |
| Payments | Razorpay / UPI |
| Media | Cloud storage integration as required |

10. Key Business Benefits

Customers can book service appointments without calling the workshop.

Workshop staff can manage the complete service lifecycle from one system.

Customers can view service progress and approve additional work.

Digital service history can be maintained for each bike.

Invoices and payment records can be managed digitally.

The system creates a structured foundation for future workshop expansion.

11. Project Assumptions & Scope Control

The proposal covers the modules and features explicitly listed in this document.

Third-party service charges such as hosting, domain, SMS/OTP, payment gateway charges and other external platform fees are separate unless specifically included in the commercial agreement.

Client will provide required workshop information, branding assets, service package details and business rules needed for configuration.

Any major scope change or new third-party integration will be reviewed for additional cost and timeline impact.

Final UI/UX and detailed workflows will be confirmed before implementation of the respective module.

12. Next Steps

Confirm the project scope and commercial proposal.

Finalize the workshop branding and required business information.

Approve the initial UI/UX direction.

Complete project kickoff and begin Week 1 activities.

Proposal Validity

This proposal is prepared for the Workshop Management & Customer Service Tracking System described above. Final commercial terms and implementation milestones can be confirmed during project kickoff.

Thank You

We look forward to building a reliable digital workshop experience with you.

Zyvionix Solutions LLP
+91 6238392582  •  +91 6282714883
www.zyvionixsolutions.com  •  info@zyvionixsolutions.com